REQUIREMENTS STATUS & COMPLETION PLAN

Long-Term Rental Deal Finder — Version 1

Every requirement from the confirmed scope, what is built and tested, what is still missing, and exactly how each gap is closed.

Status as of 18 September 2026, after the first live Skyscanner test.

## At a glance

| Status | Count | Meaning |
| --- | --- | --- |
| Done | 23 | Built, tested, working |
| Partly | 3 | Working, one detail to finish (all automatic) |
| Not yet | 3 | Can be done in our backend, automatically |
| Not possible | 1 | Skyscanner does not provide this data |

Key live finding: Skyscanner does return complete 330-day rentals. One search for Atlanta (pickup 1 Nov 2026, return 27 Sep 2027) returned 677 offers from 14 rental companies, 22 booking providers and 15 pickup branches. The cheapest was about $8,050 total, about $732 per 30 days.

# 1. Requirement checklist

| § | Requirement | Status | Note |
| --- | --- | --- | --- |
| Goal | Lowest price first, not a specific city | Done | Search by distance; sorted by 30-day average |
| 1 | Skyscanner inventory only | Done | Kayak removed |
| 1 | No Kayak or rental-company websites | Done |  |
| 1 | Show all deals | Done | No result cap |
| 1 | Rental company | Done |  |
| 1 | Booking provider shown by Skyscanner | Not yet | Data exists; backend must read it (§3.1) |
| 2 | Exactly 330 days | Done | Confirmed live |
| 2 | User picks one pickup date | Done |  |
| 2 | Return = pickup + 330 days, automatic | Done |  |
| 2 | Same pickup and return location | Done | Confirmed in Skyscanner links |
| 2 | Not split into 30-day rentals | Done | One complete search |
| 3 | Enter ZIP, miles, optional states | Done |  |
| 3 | Every location in range incl. small branches | Not yet | Needs name check + branch merge (§3.2) |
| 4 | Every vehicle category | Done |  |
| 4 | Vehicle type clearly identified | Done | Category from SIPP code |
| 4 | Minivan / large SUV / passenger van filters | Done |  |
| 5 | Complete price incl. taxes & fees | Partly | One-time check needed (§2.2) |
| 5 | Average 30-day = total ÷ 11 | Done | Tested |
| 5 | Sort lowest average first | Done |  |
| 5 | $1,100 is a target, not a cap | Done | Highlighted, dearer still shown |
| 6 | Category and example vehicle | Done |  |
| 6 | Pickup and return location | Done | Branch name from Skyscanner link |
| 6 | Distance from ZIP | Partly | To town centre; branch distance planned (§2.1) |
| 6 | Pickup and return dates | Done |  |
| 6 | Total for 330 days | Done |  |
| 6 | Average per 30 days | Done |  |
| 6 | Taxes & fees, when available | Not possible | Skyscanner has no tax breakdown (§4) |
| 6 | Unlimited mileage or allowance | Not yet | Data exists; backend must read it (§3.3) |
| 6 | Important rental conditions | Partly | More fields available (§2.3) |
| 6 | Link to view or book | Done |  |

## Also delivered (beyond sections 1–6)

- Saved searches re-run automatically every day at 06:00, with price history.

- Flags: new deal, price decrease, price increase, no longer available.

- Secure login for two internal users; no public pages.

- Dashboard: saved searches, deals list with filters, scan history, price history per deal.

- Cost control: a spending cap per run, and each run’s real Apify cost is recorded.

# 2. Partly covered — how we finish them

2.1  Distance from the ZIP code to the actual branch

Status: Partly

What the system does now: Distance is measured from the ZIP to the centre of the town we searched.

What is missing: The exact distance to each rental branch (a Skyscanner city search returns branches all around that city).

How we complete it:

- Every offer’s Skyscanner link carries the branch name and ID (e.g. “Atlanta Hartsfield-Jackson”).

- Airport branches: match the airport code to a free offline airport list with exact coordinates.

- City and neighbourhood branches: look the branch name up once in the free US Census address service and store the coordinates, so each branch is looked up only once.

- Calculate the real distance from the customer’s ZIP to the branch; drop branches outside the chosen radius.

- Where a branch name is too vague to locate, keep the town-centre distance and label it “approx.”.

Automatic or manual: Fully automatic.

Extra cost: None.

Effort: About half a day.

2.2  Complete price including taxes and mandatory fees

Status: Partly

What the system does now: The Skyscanner total for the full 330 days is stored and shown.

What is missing: Confirmation that Skyscanner’s total already includes taxes and mandatory fees.

How we complete it:

- One-time check: open 3–5 real Skyscanner booking links from different companies and compare Skyscanner’s price with the final checkout total.

- If they match, every deal is labelled “Estimated total incl. taxes & fees (Skyscanner)”.

- If they do not, deals are labelled “Skyscanner price — taxes/fees may be added at booking”.

Automatic or manual: Automatic after a single 15-minute manual check before go-live.

Extra cost: Uses the next test run; no extra cost.

Effort: About 1 hour of code.

2.3  Important rental conditions

Status: Partly

What the system does now: Pickup type (e.g. “desk in terminal”, “shuttle”) and number of bags.

What is missing: Other conditions Skyscanner returns but we do not read yet.

How we complete it:

- After each search, read Skyscanner’s full result that the data service already saves.

- Match each offer by its offer ID and add: free cancellation, excess/deductible amount, theft protection, third-party cover, collision damage waiver, breakdown assistance, GPS, fuel policy.

- Show them on each deal, e.g. “Free cancellation · Excess $4,020 · Theft protection”.

Automatic or manual: Fully automatic.

Extra cost: None — the data is already paid for.

Effort: About half a day (shared with 3.1 and 3.3).

# 3. Not yet covered — how we complete them

3.1  Booking provider shown by Skyscanner

Status: Not yet

What the system does now: The rental company is shown; the booking provider is empty because the main data service (canadesk) cannot run (its free trial expired) and the backup’s simple output leaves it out.

How we complete it:

- Read Skyscanner’s full result (same step as 2.3): every offer has a provider code, and the result includes each provider’s name, rating and review count.

- Show e.g. “Booked via Economy Bookings (4.5★, 2,100 reviews)”.

- Optional: rent canadesk ($12/month) as a second source that also gives the provider directly.

Automatic or manual: Fully automatic.

Extra cost: None (canadesk optional: $12/month).

Effort: Included in 2.3.

3.2  Every Skyscanner location in range, including small branches

Status: Not yet

What the system does now: Every town within the radius is found from the ZIP code, but the data service only understands larger places: “Atlanta” works, “Marietta, Georgia” returned nothing. Wrong-place results are now blocked automatically.

What is missing: Reliable coverage of branches in and around smaller towns.

How we complete it:

- Live test showed one “Atlanta” search already returns 15 different branches around the city — not just the airport. Searching the recognisable places therefore reaches the small branches near them.

- Before a town is searched for the first time, send a tiny test search (1 offer) to see if Skyscanner recognises it; remember the answer.

- Run full searches only in recognised places, so we never pay for results from the wrong place.

- Merge all branches from all searches, remove duplicates, and keep each branch with its own name and real distance (2.1).

- Keep only branches inside the chosen radius and states.

Automatic or manual: Fully automatic.

Extra cost: About $0.0015 per new town, tested once and remembered.

Effort: About half a day.

Limit: a branch that Skyscanner does not list around any recognisable place cannot be found by any tool, because it is not in Skyscanner’s inventory. In the Atlanta test, coverage around the city was wide (15 branches).

3.3  Unlimited mileage or included mileage allowance

Status: Not yet

What the system does now: Not shown with the backup data service.

How we complete it:

- Read it from Skyscanner’s full result (same step as 2.3): each offer states unlimited mileage or the included distance.

- Convert kilometres to miles and show “Unlimited mileage” or e.g. “2,256 miles included”.

- In the Atlanta test, 600 of 677 offers had unlimited mileage.

Automatic or manual: Fully automatic.

Extra cost: None.

Effort: Included in 2.3.

# 4. Not available from Skyscanner

4.1  Taxes and mandatory fees shown separately

Status: Not possible

What the system does now: The total price is shown.

What is missing: A separate tax/fee amount. Skyscanner’s search results contain no tax breakdown at all (checked on all 677 Atlanta offers).

How we complete it:

- Show Skyscanner’s total with the correct label (see 2.2).

- Show a tax amount automatically for any offer where Skyscanner does include one in future.

- The only other source would be each rental company’s checkout page, which is outside the agreed scope (“no rental-company websites”).

Automatic or manual: Automatic labelling.

Extra cost: None.

# 5. Plan to complete Version 1

| Step | Work | Closes | Effort | Cost |
| --- | --- | --- | --- | --- |
| 1 | Read Skyscanner’s full result: booking provider, mileage, conditions | 2.3, 3.1, 3.3 | ½ day | None |
| 2 | Name check for towns + merge branches from all searches | 3.2 | ½ day | ~$0.0015 per new town |
| 3 | Real distance to each branch | 2.1 | ½ day | None |
| 4 | One live test run (Atlanta, 25 miles) | Verifies all | 1 hour | ~$5–10 Apify |
| 5 | One-time price check on 3–5 links, then price label | 2.2, 4.1 | 1 hour | None |

Total: about 1.5–2 working days. After this, everything runs automatically every day; the only manual step is the one-time price check in step 5.

## Running costs to expect

- Backup data service (scrapeunblocker): about $0.0015 per offer — roughly $1 per searched place per day at ~700 offers.

- A search covering 15 places: roughly $10–15 per day. The per-run spending cap (currently $10) stops runs going over budget.

- Optional main data service (canadesk): $12/month plus Apify proxy usage.

## Decisions needed from the client

- Approve about $10–15 per saved search per day, or lower the number of places searched per search to reduce cost.

- Decide whether to rent canadesk ($12/month) as a second source.

- Accept that small-branch coverage is limited to what Skyscanner lists around recognisable places, and that taxes cannot be shown separately.